# Moore Foods ERP RAG Assistant — Phase 2 Scope & Requirements

Phase: 2a — Live Database Retrieval (Sales & Inventory)

Author: Matthew Moore

Status: Draft

# 1. Purpose

Phase 1 delivered a documentation-grounded RAG assistant that answers "how does this process work" questions from static ERP process documentation. Phase 2 extends this by connecting the assistant to a live SQLite database, enabling it to answer "what is the current state of X" questions using real transactional data, via Claude's tool-calling (function calling) capability.

# 2. Objectives

- Enable the assistant to answer sales order status and stock level questions using live data from the Moore_Foods_ERP database

- Support questions that combine documentation knowledge and live data in a single answer

- Establish a tool-calling pattern and code structure that can be extended to additional tables/functions in later phases

# 3. In Scope (Phase 2a)

## Tables used

- Sales_Orders

- Sales_Order_Lines

- Item_Master

- Inventory

- Customer_Master (for customer name lookups only)

## Tool functions to build

| Function | Purpose | Key tables |
| --- | --- | --- |
| get_order_status(order_id) | Return order status, customer, and line items with item descriptions, quantities, and unit prices | Sales_Orders, Sales_Order_Lines, Item_Master, Customer_Master |
| get_stock_level(item_id) | Return available stock (OnHandQty − AllocatedQty) by warehouse for AVAILABLE-status inventory rows, excluding QUARANTINED stock | Inventory, Item_Master |

## Supported question types

- "What's the status of order SO10002?"

- "What items are on order SO10001?"

- "Why is order [X] on hold?" (surfacing the specific hold status — CR-HOLD, INV-HOLD, PRICE-HOLD)

- "What's the available stock for FG1001?"

- "How do I check stock availability, and what's the current level for [item]?" (combined RAG + live data)

## Order status values in scope

SO-OPEN, ALLOCATED, PICKING, CR-HOLD, INV-HOLD, PRICE-HOLD, SHIPPED, INVOICED

# 4. Out of Scope (deferred to later phases)

- Purchase Orders, Goods Receipt, Supplier Invoices, Supplier Master

- Production Orders, Bill of Materials, BOM Components

- Customer Invoices (beyond the basic customer name join)

- Shipments and Inventory_Transactions history

- Any write/update operations to the database (read-only in this phase)

- A user-facing UI (Phase 3)

# 5. Functional Requirements

- The assistant must correctly route a question to documentation retrieval, a live data tool, or both, based on the question's intent.

- Live data responses must be grounded in actual query results — no fabricated order or stock data.

- get_stock_level must report available quantity (OnHandQty − AllocatedQty) for AVAILABLE-status rows only, not raw OnHandQty, and must aggregate across multiple warehouse/lot rows for the same item.

- get_order_status must surface the order's status in plain language, including what a hold status means where relevant (e.g. CR-HOLD = on credit hold).

- All database queries must be parameterised (no string-concatenated SQL).

- All database access is read-only — no INSERT, UPDATE, or DELETE statements.

# 6. Edge Cases to Handle

Identified from inspection of the actual database:

- Item with no inventory records (e.g. PK1001–4, RM1004–7, RM9999): must return a clear "no inventory records found" message, not a false zero or an error.

- Order ID that doesn't exist: must return a clear "order not found" message.

- Item ID that doesn't exist: must return a clear "item not found" message.

- Item with multiple inventory rows (e.g. FG1001, FG2002 — split across warehouses/lots): must sum correctly across rows.

- Quarantined stock: must be excluded from "available" stock figures, but the assistant should be able to mention it exists if asked directly.

- All 8 order status values: response phrasing should be tested against each, not just a "happy path" status like SHIPPED.

# 7. Non-Functional Requirements

- Database connection details must be externalised (config file or .env), not hardcoded, to support later reuse as a template.

- Code changes should sit on a separate branch (phase-2-live-data) rather than committed directly to main.

- New tool functions should be unit-testable in isolation, independent of the Claude API call.

# 8. Acceptance Criteria

Phase 2a is considered complete when:

☐ get_order_status and get_stock_level return correct results when tested directly (outside of Claude) against known rows in the database

☐ The assistant correctly answers at least one test question per order status value (8 total)

☐ The assistant correctly reports available stock for both single-warehouse and multi-warehouse items

☐ The assistant handles all identified edge cases (invalid order ID, invalid item ID, item with no inventory) without errors or fabricated answers

☐ At least one combined documentation + live-data question is answered correctly in a single response

☐ README updated to describe the new capability and explicitly note what remains out of scope

# 9. Test Plan (summary)

Extend the existing Phase 6 structured test question set with a new category: Live Data Queries, covering:

- One question per order status value

- Stock level queries for a single-warehouse item, a multi-warehouse item, and an item with no inventory

- One invalid order ID and one invalid item ID

- One combined RAG + live-data question

Results to be logged in the same pass/fail format used for Phase 1 validation.

# 10. Deferred Decisions

- Whether Phase 2b (procurement/production tables) follows immediately or after the UI phase (Phase 3) — to be decided once Phase 2a is validated.

- Whether to formalise the config-driven "template" structure now or in a later dedicated phase.