# Moore Foods ERP RAG Assistant — Phase 3 Scope & Requirements

Phase: 3 — Simple UI (Streamlit Chat Interface)

Author: Matthew Moore

Status: Draft

# 1. Purpose

Phases 1 and 2 delivered a working assistant accessible only via a command-line loop (python ask.py). Phase 3 wraps the existing ask() function in a Streamlit chat interface, making the assistant demoable and usable without a terminal, and deployable as a public link for a portfolio or LinkedIn audience. This phase adds a UI layer only — it does not change ask.py's retrieval, tool-calling, or system prompt logic.

# 2. Objectives

- Provide a chat-style web interface for the existing assistant, replacing the terminal loop as the primary way to interact with it.

- Make retrieval and tool-use behaviour visible to the user (which sources were used, whether a live-data tool was called), rather than a black box.

- Deploy the interface publicly (Streamlit Community Cloud) so it can be shared as a working demo link, not just a code repository.

# 3. In Scope

## Functional scope

- A single-page Streamlit chat interface using st.chat_message and st.chat_input.

- Conversation history maintained within a session using Streamlit's session state, so a user can ask follow-up questions in one sitting.

- The interface calls the existing ask() function from ask.py directly (as an imported function) — no duplication of retrieval or tool-calling logic in the UI layer.

- Each assistant response displays: the answer text, and an expandable section showing which document sources and/or which live-data tool (if any) contributed to that answer.

- Basic error handling: a clear on-screen message if the assistant call fails (e.g. API error), rather than an unhandled exception crashing the page.

- Public deployment to Streamlit Community Cloud, linked from the GitHub README.

## Explicitly out of scope

- Any change to ask.py's retrieval logic, tool-calling loop, or system prompt — Phase 3 is a UI wrapper only.

- User accounts, authentication, or per-user conversation history persisted across sessions.

- Multi-document or multi-database support (still the single Moore Foods knowledge base and database from Phases 1–2).

- Mobile-specific responsive design beyond Streamlit's default behaviour.

- Phase 2b (purchase order/production tool-calling) — a separate, not-yet-scoped phase.

# 4. Functional Requirements

- The interface must call the existing ask() function without modifying its signature or internal behaviour.

- Each response must clearly distinguish, for the user, whether it drew on documentation, a live-data tool, or both — reusing the existing return values from ask() (retrieved_docs, tools_used) rather than re-deriving this information.

- The interface must handle an empty or whitespace-only submission without erroring, matching the existing guard already present in the command-line version.

- The interface must surface the existing truncation warning (stop_reason == "max_tokens") to the user if it occurs, rather than silently showing a cut-off answer.

- The interface must remain usable if the vector index or database is temporarily unavailable — showing a clear error rather than a blank page or stack trace.

# 5. Non-Functional Requirements

- No new dependencies beyond streamlit itself and what ask.py already requires.

- API keys (.env) must not be exposed in the deployed app — Streamlit Community Cloud's secrets management must be used instead of committing keys.

- The app should load and respond within a reasonable time for a demo context (a few seconds per answer is acceptable; this is not a production latency target).

- Code changes should sit on a separate branch (phase-3-ui) rather than committed directly to main.

# 6. Acceptance Criteria

Phase 3 is considered complete when:

☐ The Streamlit app runs locally and calls ask() correctly, producing the same answers as the command-line version for the same questions

☐ A user can ask a documentation question, a live-data question, and a combined question, and see the correct source/tool indicator for each

☐ Empty submissions and a simulated tool/API failure are both handled with a visible, clear message rather than a crash

☐ The app is deployed and publicly accessible via a Streamlit Community Cloud link

☐ No API keys or secrets appear in the deployed app's source or logs

☐ README updated with a "Try it live" link and a short description of the UI, alongside the existing command-line usage instructions

# 7. Test Plan (summary)

A new lightweight test pass, distinct from the Phase 1/2 test scripts (which validate ask.py's answers, not the UI itself):

- Re-run a small sample of already-validated questions (one documentation-only, one order status, one stock level, one combined) through the UI and confirm the answers match the known-good command-line results

- Submit an empty message and confirm graceful handling

- Temporarily rename/move the .env file to simulate an API failure and confirm the UI shows a clear error rather than crashing

- Confirm the deployed public link loads and functions identically to the local version

# 8. Deferred Decisions

- Whether to add a persistent conversation history (e.g. saved to a file or database) in a later phase, or keep sessions ephemeral as in this phase.

- Whether Phase 2b (purchase orders/production) or further UI polish (e.g. the source/tool indicator styling) comes next after Phase 3.